ISML PORTAL V3 — DETAILED TEAM OWNERSHIP & WORK BREAKDOWN

Executive Responsibility Matrix for Jay Kumar, Bharathi, & Interns

📌 V3 CORE PHILOSOPHY: Teach → Record → Organize → Practice → Evaluate → Track → Improve ISML Portal V3 represents the unified core of Live Learning, AI Resource Intelligence, and Speech/Language Skill Acquisition. This document clearly demarcates team ownership to eliminate overlaps and streamline execution.

1. High-Level Team Ownership Matrix

| Team Member | Main Responsibility Scope | Theme Color | Core End-to-End Workflow |
| --- | --- | --- | --- |
| Jay Kumar | Live Learning System & Recording Ecosystem | Blue (#1F4E79) | Schedule → Live Room → Classroom → Attendance → Recording → Processing → Pre-recorded → Video Library → Playback |
| Bharathi | Resource Intelligence & Resource Agent | Green (#2E7D32) | Requirement → Search → Discovery → Metadata → Classification → Validation → Quality → Duplicate → Copyright → Review → Library |
| Bharathi + Interns | LSRW Agent (Speech & Language Engine) | Purple (#6A1B9A) | Listening → Speaking → Reading → Writing → AI Evaluation → Score → Feedback → Progress |

2. Jay Kumar — Live Learning System & Recording Ecosystem

| Module / Sub-system | Focus Area | Technical Scope & Execution Details |
| --- | --- | --- |
| 1. Live Class Scheduling & Session Management | Class Setup & Lifecycle Control | Course/Batch/Teacher mapping, Date/Time/Duration config, Topic/Objective mapping, Session State transitions (Draft → Scheduled → Ready → Live → Completed → Recording Processing → Recording Available). Handling Failure states (Cancelled, Failed). |
| 2. Live Room Creation & Integration | Room Security & Access Control | Unique room/session ID generation, Teacher & Student authentication, Secure join URL generation, Session start validation, Reconnection & session end handling. |
| 3. Teacher Live Classroom | Teacher Control Room UI | Start/End session controls, Audio/Video toggles, Screen sharing, Live chat, Participant list, Attendance visibility, Recording status indicator, Connection status monitoring. |
| 4. Student Live Classroom | Student Experience & Attendance | Upcoming class dashboard view, Join validation & waiting room, Live classroom access, Teacher stream viewing, In-class chat, Reconnect & disconnect handling. |
| 5. Attendance Automation | Activity-Based Auto Tracking | Automated join/leave timestamp detection, Participation duration calculation, Rejoin & late join tracking, Auto-calculation of Present/Absent status without manual teacher entry. |
| 6. Live Session Monitoring & Status | Real-time Dashboard Visibility | Management dashboard visibility tracking active sessions, participant counts, teacher connection status, session duration, and recording status in real-time. |
| 7. Recording Integration | Cloud Recording & Processing | Live session auto-recording generation, Availability detection, Recording metadata creation, Processing progress tracking, Failure & retry handling. |
| 8. Recording → Pre-recorded Automation | Zero-Touch Automation Engine | Automated workflow: Live Class Completed → Recording Generated → Metadata Read (Course, Batch, Topic, Teacher) → Automatic Pre-recorded Session Creation in Video Library. |
| 9. Pre-recorded Video Library | Structured Course Library | Course, batch & topic mapping, Metadata indexing, Secure playback authorization, Student access control, Watch history & resume progress tracking. |
| 10. Student Video Experience | Interactive Playback & Tracking | Video library navigation, Secure player stream, Pause/Resume position saving, Completion percentage tracking, Watch history timeline. |
| 11. Teacher / Management Dashboard | Analytics & Administrative Hub | Comprehensive metrics for Live Classes (Upcoming, Today's, Completed), Attendance statistics, Recording processing state, and Pre-recorded library status. |
| 12. Testing, Deployment & Production | QA, Bug Fixes & Deployment | End-to-end integration testing (Teacher flow, Student flow, Attendance calculation, Recording failures, Playback security), Production deployment & monitoring. |

3. Bharathi — Complete Resource Agent & Intelligence

| Module / Sub-system | Focus Area | Technical Scope & Execution Details |
| --- | --- | --- |
| 1. Academic Requirement Understanding | Curriculum & Taxonomy Parser | Parsing language, course, level, category, skill, topic, learning objective, resource type, difficulty, and academic context. |
| 2. Resource Discovery | External Web Search Engine | Dynamic search query generation, web discovery, candidate filtering, URL collection, and source verification. |
| 3. Resource Metadata Extraction | Data Extraction Pipeline | Automated extraction of title, description, source, provider, language, level, skill, topic, and URL structure. |
| 4. Academic Classification | Strict Hierarchy Mapping | Mapping resources to Language → Course → Level → Category → Skill → Topic → Resource Type structure. |
| 5. URL & Resource Validation | Health & Accessibility Check | Detecting broken links, HTTP redirects, page accessibility, content availability, and metadata completeness. |
| 6. Duplicate Detection | Multi-Stage Deduplication | Deterministic checks: Exact URL → Canonical URL → Normalized URL → URL Hash → Content Similarity scoring. |
| 7. Quality & Relevance Analysis | Evidence-Based Scoring Engine | Evaluating resource quality, academic relevance, level suitability. Strict Rule: No AI guessing without evidence; flags uncertainty. |
| 8. Copyright / Usage Analysis | IP & Compliance Sentinel | Analyzing license signals, attribution requirements, and usage restrictions. Sends ambiguous legal cases to Human Review. |
| 9. Human Review Preparation | Review Queue Orchestration | Preparing AI analysis results (Classification, Quality, Duplicates, Copyright) for Human Approval / Modification / Rejection. |
| 10. Resource Library | Approved Catalog Storage | Managing indexed resources with multi-faceted filtering (Language, Level, Skill, Topic, Resource Type, Tutor contribution). |
| 11. Bulk Resource Import & Reconciliation | Tutor Data Import & Batch Sync | Bulk import pipeline, row-by-row duplicate reconciliation, tutor contribution mapping, and failed-row validation error logging. |

4. Bharathi + Interns — LSRW Agent (Speech & Language AI Engine)

| LSRW Skill Area | Focus Area | Technical Scope & Execution Details |
| --- | --- | --- |
| 🎧 1. Listening Module | Audio Activity & Question Generation | Level/Topic-based audio generation, automated question creation, audio playback player, student attempt logging, AI evaluation of comprehension, scoring, and feedback. |
| 🗣️ 2. Speaking Agent | Voice Processing & Speech AI Engine | Audio capture & Speech-to-Text conversion. Multi-dimensional AI Evaluation: Pronunciation, Fluency, Grammar, Vocabulary, Sentence Structure, Response Relevance. Detailed feedback & progress tracking. |
| 📖 3. Reading Agent | Passage & Comprehension Evaluation | Level & topic-based reading content generation, vocabulary-focused passages, comprehension question evaluation, reading score calculation, and improvement recommendations. |
| ✍️ 4. Writing Agent | Text Analysis & Essay Scoring | Writing prompt generation, AI language analysis (Grammar, Vocabulary, Sentence Structure, Coherence, Relevance), instant writing score & suggestion engine. |
| 🧠 5. Unified LSRW Evaluation & Dashboard | Academic Progress Ecosystem | Combining Listening, Speaking, Reading, and Writing scores into a unified AI Feedback engine & Student Academic Dashboard. |

5. Cross-System Integration Architecture

| Integration Pipeline | Trigger / Input Data | Responsible System | Automated Outcome |
| --- | --- | --- | --- |
| Live Class → Resource Agent | Live Class Topic / Learning Objective | Bharathi (Resource Agent) | Auto-fetches supporting approved resources from Resource Library for students during live class. |
| Live Class → LSRW Agent | Live Class Topic / Objective | Bharathi + Interns (LSRW) | Generates targeted Listening, Speaking, Reading & Writing practice activities matching live class topics. |
| Resource Agent → LSRW Agent | Approved Learning Resource | LSRW AI Evaluation Engine | Converts approved articles/audio into interactive LSRW exercises with real-time feedback. |